Sprint, Epic, Story & Story Point

Sprint:
A Sprint is a fixed time period in which a team works to complete a set of planned tasks.

Epic:
An Epic is a large task or feature that cannot be completed in a single sprint. It is divided into smaller user stories.

User Story:
A User Story is a small task that is part of an epic and can be completed within a sprint.

Story Point:
A Story Point represents the effort required to complete a user story. Estimation is done using the Fibonacci series (1, 2, 3, 5).

| Story Point | Effort Level |
| --- | --- |
| 1 | Very Easy |
| 2 | Easy |
| 3 | Moderate |
| 5 | Difficult |

Sprint 1

Epic 1: Data Collection

- Gathering Data (USN-1) – 2 Points

- Loading Data (USN-2) – 1 Point

Epic 2: Data Preparation

- Handling Missing Values (USN-3) – 3 Points

- Creating Fields (USN-4) – 3 Points

- Handling Inconsistency in Data (USN-5) – 3 Points

Total Story Points in Sprint 1:
2 + 1 + 3 + 3 + 3 = 12

Sprint 2

Epic 3: Data Visualization

- Bar Chart (USN-6) – 2 Points

- Pie Chart (USN-7) – 2 Points

- Line Chart (USN-8) – 2 Points

- Map (USN-9) – 4 Points

Epic 4: Dashboard

- Developing Dashboard (USN-10) – 5 Points

Epic 5: Story

- Developing Story (USN-11) – 5 Points

Total Story Points in Sprint 2:
2 + 2 + 2 + 4 + 5 + 5 = 20

Total Story Points

Sprint 1 = 12
Sprint 2 = 20

Total Story Points = 12 + 20 = 32

Velocity Calculation

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 32 / 2

Velocity = 16 Story Points per Sprint