Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 7 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS90862 |
| Project Name | Prosperity Prognosticator: Machine Learning for Startup Success Prediction |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the startup prediction system using email and password. | 2 | High | Team |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation after successful registration. | 1 | High | Team |
| Sprint-1 | Login | USN-3 | As a user, I can log into the system using valid credentials. | 1 | High | Team |
| Sprint-1 | Startup Data Input | USN-4 | As a user, I can enter startup details such as funding, team size, and industry information. | 3 | High | Team |
| Sprint-1 | Prediction | USN-5 | As a user, I can receive prediction results indicating startup success or failure. | 3 | High | Team |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view prediction history on the dashboard. | 2 | Medium | Team |
| Sprint-2 | Model Management | USN-7 | As an admin, I can retrain and update the Random Forest model. | 3 | Medium | Team |
| Sprint-2 | Logout | USN-8 | As a user, I can securely logout from the system. | 1 | Low | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 20 Jan 2026 | 26 Jan 2026 | 13 | 26 Jan 2026 |
| Sprint-2 | 20 | 6 Days | 27 Jan 2026 | 01 Feb 2026 | 12 | 01 Feb 2026 |
| Sprint-3 | 20 | 6 Days | 02 Feb 2026 | 08 Feb 2026 | 11 | 08 Feb 2026 |
| Sprint-4 | 20 | 6 Days | 09 Feb 2026 | 15 Feb 2026 | 11 | 15 Feb 2026 |

Velocity:

Assume:

- Sprint Duration = 6 days

- Total Story Points per Sprint = 12 (average)

🔹 Average Velocity Per Sprint

= Total Story Points Completed
= 12 Points per Sprint

🔹 Average Velocity Per Day		AV=sprintdurationvelocity6=126=2 story points per day

So, the team completes:  2 story points per day

Burndown Chart:

A burndown chart is used to track the remaining work in a sprint over time. It visually represents how quickly the team is completing tasks